SCOPE OF WORK

CustomerPortal365

One Portal. Every Service. Complete Visibility.

───────────────────────────────

Prepared for: BusinessValue365

Document Date: June 16, 2026

Version: 1.0

# Table of Contents

1.  Executive Summary

2.  Project Overview & Goals

3.  System Architecture

4.  Technology Stack

5.  User Roles & Access Control

6.  Feature Specifications — Super Admin Panel

7.  Feature Specifications — Customer Portal

8.  Feature Specifications — Product Suite (App Micro-sites)

9.  API Endpoint Catalog

10. Database Schema

11. Authentication & Security

12. UI / UX & Branding Guidelines

13. Infrastructure & Deployment

14. Integrations & Third-Party Services

15. Testing & Quality Assurance

16. Project Phasing & Milestones

17. Assumptions & Exclusions

18. Acceptance Criteria

# 1. Executive Summary

CustomerPortal365 is a full-stack, multi-tenant B2B SaaS platform that enables a software vendor (BusinessValue365) to manage its entire customer lifecycle from a single unified interface. The platform serves two primary audiences:

- Super Administrators — internal staff who manage customers, products, billing, and analytics from an admin panel.

- Customer Organizations — companies that have purchased BusinessValue365 products and use the portal to view services, manage subscriptions, raise support tickets, and access billing documents.

This Scope of Work defines every feature, screen, data model, API endpoint, and technical decision required to build the production-grade version of this platform from scratch.

# 2. Project Overview & Goals

## 2.1 Business Objectives

- Consolidate customer management, billing, support, and product delivery into one portal.

- Provide self-service capabilities to reduce vendor support load.

- Generate investor-ready dashboards for MRR, ARR, churn risk, and revenue by product.

- Enable frictionless onboarding via secure email invitation tokens.

- Maintain a complete, immutable audit trail for compliance and accountability.

## 2.2 Primary Users

| Persona | Role Code | Primary Need |
| --- | --- | --- |
| BusinessValue365 Staff | super_admin | Manage all customers, products, revenue, and reports |
| Customer Company Admin | customer_admin | Manage their org's subscriptions, invoices, and tickets |
| Customer End User | customer_user | Access subscribed applications via the launchpad |

# 3. System Architecture

The platform follows a decoupled three-tier architecture:

| Layer | Technology | Responsibility |
| --- | --- | --- |
| Frontend (SPA) | React 18 + Vite + TypeScript | All UI rendering, routing, state management |
| Backend (API) | Node.js + Express 5 + TypeScript | Business logic, auth, database queries, REST API |
| Database | PostgreSQL + Drizzle ORM | Persistent storage for all entities |

## 3.1 Key Architectural Decisions

- Monorepo managed with pnpm workspaces: shared library (lib/db) consumed by both frontend and backend.

- Session-based authentication (express-session) with bcrypt password hashing.

- Role-based access control enforced at the API middleware layer.

- Drizzle ORM with type-safe schema definitions and migration tooling.

- All API responses follow a consistent JSON envelope; errors return structured messages with HTTP status codes.

# 4. Technology Stack

| Category | Library / Tool | Version / Notes |
| --- | --- | --- |
| Language | TypeScript | Strict mode, project references |
| Frontend Framework | React | v18, functional components, hooks |
| Build Tool | Vite | Dev server + production bundler |
| Styling | Tailwind CSS | v4, @theme inline tokens |
| Component Library | shadcn/ui + Radix UI | Accessible headless primitives |
| Icons | Lucide React | Consistent icon set |
| Charts | Recharts | Bar, line, pie charts for analytics |
| Backend Framework | Express | v5, async-native routing |
| ORM | Drizzle ORM | Type-safe SQL builder + migrations |
| Database | PostgreSQL | v15+, JSONB for invoice line items |
| Auth | express-session + bcrypt | Cookie-based sessions |
| Package Manager | pnpm | Workspaces monorepo |
| Font | DM Sans | Google Fonts, brand typeface |
| Deployment Target | Node.js + PostgreSQL server | ENV-configured port, DATABASE_URL |

# 5. User Roles & Access Control

Access control is enforced server-side on every protected route. Frontend routes also perform role-based redirects.

| Role | Admin Panel | Customer Portal | API Write Access |
| --- | --- | --- | --- |
| super_admin | Full access | No (redirected to /admin) | All endpoints |
| customer_admin | No (redirected to /portal) | Full access | Own organization only |
| customer_user | No | Read-only portal views | None (read only) |

# 6. Feature Specifications — Super Admin Panel

Route prefix: /admin. Accessible only to super_admin users.

## 6.1 Admin Dashboard

- Display real-time KPI tiles: Monthly Recurring Revenue (MRR), Annual Recurring Revenue (ARR), Total Active Customers, Total Active Subscriptions.

- Revenue chart: bar/line chart showing MRR trend over the trailing 12 months.

- Recent activity feed: latest payments, new customers, subscription changes.

- Quick-action buttons: New Customer, New Subscription.

## 6.2 Customer Management

- Customer List page: paginated/searchable table of all companies with status badges (Active, Suspended, Churned).

- New Customer form: company name, industry, billing address, primary contact email, billing cycle (monthly/annual), and contract start/end dates.

- Customer Detail page: editable company info, current subscription summary, invoice history, support ticket list, user list, and "Send Invite" action.

- Product editor: super_admin can edit product names, descriptions, pricing (monthly/annual per-seat), and feature lists.

## 6.3 Subscription Management

- Global subscription list with filtering by status (Active, Pending, Cancelled, Expired).

- Subscription detail: parent record + line items (product, quantity, unit price, licensed users, setup fees).

- Add / remove individual line items.

- Mark subscription as renewed or cancelled.

## 6.4 Product Catalog

- List of all BusinessValue365 products with pricing and feature lists.

- Inline editing of product attributes (name, description, monthly price, annual price, features JSON array).

## 6.5 Billing & Payments

- Invoice list: filterable by customer, status (Paid, Pending, Overdue, Draft), and date range.

- Invoice detail: rendered line items, totals, payment status, and download/print action.

- Payment list: transaction history with reference IDs and timestamps.

## 6.6 Reports

- Revenue by Product: stacked bar chart + data table showing MRR contribution per product.

- Revenue by Customer: table showing each customer's total spend and growth.

- Churn Risk Report: algorithm flags customers with overdue invoices, declining usage signals, or contracts expiring within 60 days.

- Renewals Calendar: upcoming contract renewals in a timeline view.

## 6.7 Audit Logs

- Immutable, append-only log of all system events.

- Columns: Timestamp, Actor (user email), Action (created/updated/deleted), Resource Type, Resource ID, IP Address.

- Filterable by actor, action type, resource, and date range.

- Non-deletable — no UI or API endpoint to remove records.

# 7. Feature Specifications — Customer Portal

Route prefix: /portal. Accessible to customer_admin and customer_user.

## 7.1 Portal Dashboard

- Welcome banner with organization name and Customer Success Manager contact.

- KPI tiles: Active Products count, Outstanding Balance, Open Support Tickets, Days to Next Renewal.

- System Announcements feed (pushed by super_admin via notifications).

- Upcoming Tasks / Action Items list (e.g., "Invoice due in 5 days", "Add payment method").

## 7.2 Services (Launchpad)

- Grid of all products the customer is subscribed to with status badges and launch buttons.

- Each card shows product name, icon, status, and quick-link to the product micro-site page.

## 7.3 Subscriptions

- View current subscription with all line items, quantities, and pricing.

- Add products to subscription (triggers checkout flow).

- Remove products from subscription.

- Change billing cycle (monthly ↔ annual) with proration preview.

## 7.4 Billing

- Invoice history table: date, amount, status, and download PDF link.

- Payment history: all recorded transactions.

- Payment Methods: list saved credit cards and bank accounts (ACH); add new card or bank account via form.

## 7.5 Renewal Workflow

- Dedicated renewal page showing contract end date and renewal options.

- Customer can confirm renewal online; triggers status update and notification to super_admin.

## 7.6 Support Tickets

- Ticket list: all open and closed tickets with priority badges (Low, Medium, High, Critical).

- New Ticket form: subject, category (Technical / Billing / General), priority, description.

- Ticket Detail: message thread, status updates, and close/reopen actions.

## 7.7 Documents

- Repository of uploaded files: contracts, tax forms, product reports.

- Columns: document name, type, upload date, actions (view/download).

## 7.8 Success Center

- Onboarding checklist with completion percentage.

- Contact card for assigned Customer Success Manager.

- Links to training resources and knowledge base articles.

# 8. Feature Specifications — Product Suite (App Micro-sites)

Each product has a dedicated page within the portal that acts as an informational/dashboard micro-site. The following products are in scope:

| Product Name | Description |
| --- | --- |
| Workplace365 | Workforce management and HR operations hub |
| TalentValue365 | Talent acquisition and compensation analytics |
| BackgroundCheck365 | Background screening and compliance tracking |
| RepoReceptionist365 | Repossession intake and assignment management |
| RepoWeb365 | Web-based repo case tracking and client portal |
| Finance365 | Financial reporting, budgeting, and AP/AR management |
| SkipTrace365 | Skip tracing workflow and batch processing |
| FeeManagement365 | Fee scheduling, collection, and remittance reporting |

Each micro-site page must include:

- Product branding header with logo mark and status badge.

- Key metric tiles specific to the product.

- Quick-action buttons (Launch App, View Documentation, Contact Support).

- Recent activity or usage feed.

# 9. API Endpoint Catalog

All endpoints are prefixed with /api. All write endpoints require authentication; role requirements are noted.

## 9.1 Authentication

| Method | Endpoint | Role | Description |
| --- | --- | --- | --- |
| POST | /auth/login | Public | Authenticate with email + password; sets session cookie |
| POST | /auth/logout | Authenticated | Destroy session |
| GET | /auth/me | Authenticated | Return current user profile and role |

## 9.2 Customers

| Method | Endpoint | Role | Description |
| --- | --- | --- | --- |
| GET | /customers | super_admin | List all customers with pagination and search |
| POST | /customers | super_admin | Create a new customer company |
| GET | /customers/:id | super_admin ¦ self | Get full customer detail |
| PATCH | /customers/:id | super_admin | Update customer info |
| POST | /customers/:id/invite | super_admin | Send invitation email to primary contact |
| GET | /admin/stats | super_admin | MRR, ARR, active customers aggregate stats |
| GET | /admin/revenue-chart | super_admin | Monthly revenue series for charting |

## 9.3 Subscriptions

| Method | Endpoint | Role | Description |
| --- | --- | --- | --- |
| GET | /subscriptions | super_admin ¦ customer_admin | List subscriptions (filtered by role) |
| POST | /subscriptions | super_admin | Create new subscription |
| GET | /subscriptions/:id | super_admin ¦ self | Get subscription with line items |
| PATCH | /subscriptions/:id | super_admin | Update subscription status or billing cycle |
| POST | /subscriptions/:id/lines | super_admin | Add line item to subscription |
| DELETE | /subscriptions/:id/lines/:lineId | super_admin | Remove line item |
| POST | /subscriptions/:id/checkout | customer_admin | Confirm subscription changes |
| POST | /subscriptions/:id/renew | customer_admin ¦ super_admin | Trigger renewal workflow |
| GET | /dashboard/summary | customer_admin | Portal dashboard KPIs |
| GET | /dashboard/activity | customer_admin | Recent activity feed |

## 9.4 Billing

| Method | Endpoint | Role | Description |
| --- | --- | --- | --- |
| GET | /invoices | super_admin ¦ customer_admin | List invoices (filtered by role) |
| GET | /invoices/:id | super_admin ¦ self | Invoice detail with line items |
| GET | /payments | super_admin ¦ customer_admin | Payment transaction history |
| GET | /payment-methods | customer_admin | List saved payment methods for org |
| POST | /payment-methods | customer_admin | Add a new credit card or bank account |

## 9.5 Support Tickets

| Method | Endpoint | Role | Description |
| --- | --- | --- | --- |
| GET | /tickets | super_admin ¦ customer_admin | List tickets (filtered by role) |
| POST | /tickets | customer_admin | Open a new support ticket |
| GET | /tickets/:id | super_admin ¦ self | Get ticket with message thread |
| PATCH | /tickets/:id | super_admin ¦ customer_admin | Update ticket status or add reply |

## 9.6 Additional Endpoints

| Method | Endpoint | Role | Description |
| --- | --- | --- | --- |
| GET | /invitations/:token | Public | Validate invitation token |
| POST | /invitations/:token/accept | Public | Accept invite and create user account |
| GET | /reports/spend | customer_admin | Customer's spend breakdown by product |
| GET | /reports/admin | super_admin | Revenue by product and customer reports |
| GET | /reports/renewals | super_admin | Upcoming renewals and churn risk |
| GET | /notifications | Authenticated | Unread notification list |
| POST | /notifications/:id/read | Authenticated | Mark notification as read |
| GET | /documents | customer_admin | List documents for customer's org |
| GET | /healthz | Public | API health check (returns 200 OK) |

# 10. Database Schema

All tables are defined using Drizzle ORM with PostgreSQL. Migrations are managed via drizzle-kit.

## 10.1 Entity Overview

| Table | Key Columns | Notes |
| --- | --- | --- |
| users | id, email, password_hash, role, customer_id, created_at | role: super_admin ¦ customer_admin ¦ customer_user |
| customers | id, name, industry, status, billing_address (JSONB), mrr, arr, contract_start, contract_end | status: active ¦ suspended ¦ churned |
| products | id, name, slug, description, monthly_price, annual_price, features (JSONB), is_active | features stored as JSON array of strings |
| subscriptions | id, customer_id, status, billing_cycle, start_date, end_date | status: active ¦ pending ¦ cancelled ¦ expired |
| subscription_lines | id, subscription_id, product_id, quantity, unit_price, licensed_users, setup_fee | One row per product in a subscription |
| invoices | id, customer_id, subscription_id, status, amount_cents, due_date, paid_at, line_items (JSONB) | status: draft ¦ pending ¦ paid ¦ overdue |
| payments | id, customer_id, invoice_id, amount_cents, reference, paid_at | Reference is external payment gateway TX ID |
| payment_methods | id, customer_id, type, last4, brand, expiry_month, expiry_year, is_default | type: credit_card ¦ ach |
| tickets | id, customer_id, user_id, subject, category, priority, status, created_at | priority: low ¦ medium ¦ high ¦ critical |
| documents | id, customer_id, name, type, storage_url, uploaded_at | storage_url points to object storage |
| notifications | id, user_id, customer_id, message, read, created_at | Scoped to individual user or whole org |
| invitations | id, customer_id, email, token (UUID), expires_at, accepted_at | Token emailed to primary contact |
| audit_logs | id, actor_id, actor_email, action, resource_type, resource_id, ip, created_at | Immutable — no DELETE/UPDATE allowed |

# 11. Authentication & Security

## 11.1 Login Flow

- User submits email + password to POST /auth/login.

- Server looks up user by email, compares password with bcrypt hash.

- On success, express-session creates a signed, HTTP-only cookie session. User record (id, role, customer_id) stored in session.

- All subsequent requests read the session to identify the caller.

## 11.2 Multi-Factor Authentication

- MFA step inserted after successful password verification.

- Supported method: TOTP (time-based one-time password).

- Frontend: intermediate /auth/mfa screen to enter 6-digit code.

## 11.3 Invitation Flow

- super_admin triggers POST /customers/:id/invite.

- Server generates a UUID token, stores in invitations table with 72-hour expiry.

- Email sent to primary contact with a link: /invite/:token.

- Recipient visits link → GET /invitations/:token validates token → POST /invitations/:token/accept creates user account and marks invitation accepted.

## 11.4 Security Requirements

- All passwords hashed with bcrypt (cost factor ≥ 12).

- Sessions stored server-side (in-memory for dev; Redis or DB-backed for production).

- CSRF protection on all state-changing endpoints.

- Rate limiting on /auth/login (max 10 attempts per minute per IP).

- All production traffic served over HTTPS / TLS 1.2+.

- Content Security Policy headers set on all responses.

- Input validation and sanitization on all request bodies (zod or similar).

# 12. UI / UX & Branding Guidelines

## 12.1 Brand Identity

| Element | Value |
| --- | --- |
| Primary Color | #1A56DB — Royal Blue (hsl 221 79% 48%) |
| Accent Color | #F97316 — Orange (hsl 25 95% 53%) |
| Brand Font | DM Sans (Google Fonts) — all weights |
| Logo Mark | Bar-chart icon in a blue circle; tallest/middle bar in orange |
| Favicon | Bar-chart SVG matching logo mark |

## 12.2 Layout System

- Admin and portal layouts: fixed left sidebar (collapsible) + top header bar + scrollable main content area.

- Sidebar: logo mark, navigation links with Lucide icons, user avatar with role badge at the bottom.

- Responsive breakpoints: desktop-first; sidebar collapses to icon-only at ≤ 1024px; full mobile sheet at ≤ 768px.

## 12.3 Component Standards

- All interactive components (buttons, inputs, selects, modals, tables) built on shadcn/ui + Radix UI primitives.

- Data tables: sortable columns, search input, status badge chips, row actions dropdown.

- Forms: validation messages inline below each field; submit button disabled while loading; toast notification on success/error.

- Charts use Recharts with brand color palette applied to series.

- Dark/light mode toggle supported via Tailwind CSS class strategy.

# 13. Infrastructure & Deployment

## 13.1 Environments

| Environment | Purpose | Notes |
| --- | --- | --- |
| Development | Local development with hot reload | Vite dev server + nodemon + local PostgreSQL |
| Staging | Pre-production testing | Mirrors production config; seeded with test data |
| Production | Live customer-facing system | Hardened, TLS, session store backed by Redis or DB |

## 13.2 Environment Variables

- DATABASE_URL — PostgreSQL connection string.

- SESSION_SECRET — cryptographically random secret for session signing.

- PORT — API server listen port.

- NODE_ENV — "production" | "development" | "test".

- SMTP_* — mail server credentials for invitation emails.

- REDIS_URL — (production) session store connection.

## 13.3 Database Migrations

- Drizzle Kit used to generate and apply migrations.

- Migration files committed to source control.

- Production migrations applied as part of deployment pipeline (not auto-run on startup).

## 13.4 Seed Data

- Development seed script creates: 1 super_admin user, 2–3 customer organizations, products catalog, sample subscriptions, invoices, and tickets.

- Seed is idempotent (safe to re-run).

# 14. Integrations & Third-Party Services

| Service | Purpose | Notes |
| --- | --- | --- |
| SMTP / Email Provider | Invitation emails, password reset, notifications | Nodemailer-compatible (SendGrid, SES, etc.) |
| Object Storage | Document storage for customer files | S3-compatible (AWS S3 or Replit Object Storage) |
| Redis | Production session store | Required for multi-instance deployments |
| Payment Gateway | Real payment processing (future phase) | Stripe or similar; current phase uses mock data |

# 15. Testing & Quality Assurance

## 15.1 Unit Testing

- API route handlers and service functions covered with unit tests (Vitest).

- Drizzle schema and migration integrity checked.

- Target: ≥ 80% line coverage on /routes and /lib.

## 15.2 Integration Testing

- End-to-end API flows tested against a real test PostgreSQL database.

- Covers: full auth lifecycle, subscription CRUD, invoice generation, ticket workflow, invitation acceptance.

## 15.3 Frontend Testing

- Component tests with React Testing Library.

- Key user flows tested with Playwright E2E: login → dashboard, create customer, add subscription, open ticket.

## 15.4 Acceptance Testing

- UAT sign-off required from BusinessValue365 stakeholder before each phase go-live.

- Regression suite run before every production release.

# 16. Project Phasing & Milestones

| Phase | Scope | Deliverable |
| --- | --- | --- |
| Phase 1 — Foundation | Monorepo setup, DB schema, auth (login/logout/session), user roles, basic admin layout & sidebar | Running skeleton app with auth |
| Phase 2 — Customer & Product Management | Customer CRUD, product catalog, subscription + line items, invitation flow | Admin can manage customers and products |
| Phase 3 — Billing | Invoices, payments, payment methods, billing views in admin + portal | Full billing visibility |
| Phase 4 — Customer Portal | Portal dashboard, launchpad, subscription self-service, renewal workflow, documents | Customers can self-serve |
| Phase 5 — Support & Notifications | Support tickets (full thread), notifications, success center, MFA | Complete support loop |
| Phase 6 — Analytics & Audit | Admin reports (MRR/ARR/churn/renewals), audit log, revenue charts | Investor-ready analytics |
| Phase 7 — Product Micro-sites | All 8 product landing pages with metrics and quick actions | Full product suite |
| Phase 8 — Hardening & Launch | Security review, rate limiting, Redis sessions, E2E tests, staging validation, production deploy | Production-ready release |

# 17. Assumptions & Exclusions

## 17.1 Assumptions

- All 365-product application backends are external systems; this portal links out to them (does not build them).

- Payment processing in Phase 1–7 uses simulated/mock data. Real payment gateway integration (Stripe) is a separate engagement.

- Email delivery requires a valid SMTP provider configured by the client.

- Object storage provider credentials supplied by client.

- Designs iterate on the existing BusinessValue365 brand system (royal blue, orange, DM Sans).

## 17.2 Exclusions

- Mobile native applications (iOS / Android).

- Real-time websocket features (live chat, live dashboard refresh beyond polling).

- Building any of the 8 product backends (Workplace365, Finance365, etc.).

- SSO / SAML / OAuth integration (single sign-on for enterprise customers).

- Automated invoice generation and PDF rendering (future phase).

# 18. Acceptance Criteria

The project is considered complete when all of the following are satisfied:

- All pages and features specified in Sections 6–8 are implemented and navigable.

- All API endpoints in Section 9 return correct data with correct role enforcement.

- TypeScript compilation passes with zero errors (tsc --noEmit).

- All Drizzle migrations apply cleanly to a fresh PostgreSQL instance.

- Seed script creates a fully functional demo environment.

- Login, invitation, MFA, and session expiry flows work end-to-end.

- BusinessValue365 brand (logo, royal blue, orange, DM Sans) applied consistently across all screens.

- Admin dashboard displays correct MRR/ARR/active customer metrics.

- Audit log captures all admin CRUD actions.

- Application passes Lighthouse accessibility score ≥ 85 on key pages.

- All Phase 8 security controls (rate limiting, CSRF, HTTPS, CSP) implemented and verified.

- UAT sign-off received from BusinessValue365 authorized representative.

End of Scope of Work — CustomerPortal365

© 2026 BusinessValue365. Confidential.